- Concept Development (complete by Week 2)

Initial Design Sketches:

- Create conceptual sketches and diagrams of the kite design.

- Identify potential materials and components for the wings, body, and control systems.

- Preliminary Design (complete by Week 3)

System Requirements:

- Define the technical specifications and performance criteria.

- Determine the weight, size, power requirements, and control mechanisms.

Simulation and Modelling:

- Use computational tools to simulate flight dynamics and aerodynamics.

- Develop a CAD model of the kite.

Initial Prototyping:

- Build a small-scale or simplified prototype to test basic concepts (make our own mini kites or order cheap ones from Alibaba)

- Conduct initial tests to assess feasibility and identify issues.

- Detailed Design (complete by week 4)

Refine CAD Models:

- Create detailed CAD models incorporating feedback from initial tests.

- Include precise dimensions, material properties, and component placements.

Develop Control Algorithms:

- Design algorithms for wing flapping, angle of attack adjustment, and soaring control.

Full-Scale Prototype:

- Construct a full-scale prototype using the selected materials and components

- Ensure all systems (mechanical, electrical, control) are integrated and functional (sow the electrical components on the poles of the kites)

- Testing and Iteration (completed before presentation)

Initial Flight Tests:

- Conduct controlled environment tests to evaluate basic flight performance.

- Perform tethered outdoor tests to assess real-world flight dynamics and stability.

Data Collection:

- Use sensors to collect data on wing flapping frequency, amplitude, atmospheric conditions, and flight behaviour.

- Analyse data to understand the kite's performance and identify areas for improvement.

Iterative Design Improvements:

- Make design adjustments based on test results (e.g., wing shape, material selection, control algorithms).

- Build and test revised prototypes to validate improvements.