5/31

Section 2: Team Report (To be done as a team. All team members can copy and paste their collective report into this section)

Write about the progress your team has made on the project. How does this fit into the overall goal of the summer?

-          	We have created conceptual sketches and diagrams of the kite design. We have also worked to identify potential materials and components for the wings, body, and control systems.

-          	This fits as the first stage into the overall summer goal to create a functioning robot glider. It is part of the preliminary design which is a crucial first step in creating the first prototype of the robot glider.

What do you plan to accomplish on the project next week?

-          	Our plan for next week is to create a simple kite prototype from wooden sticks and a garbage bag and test it to ensure it can fly. We already have the dimensions of the kite figured out and want to build a quick and disposable prototype to test the flight dynamics first. If this prototype kite successfully flies, we will then 3D print plastic parts and use those dimensions for our robot glider. This iterative approach will help us refine our design and ensure reliability.

6/7

Write about the progress your team has made on the project. How does this fit into the

overall goal of the summer?

- We figured out the basic dimensions of our kite, and two viable shapes for the kites and wings.

- We figured out how to read signals for the controllers and wrote code to find the values that the controller was sending to the receiver and interpret them into useful directions.

- Made the configuration for the motors so that it works with a separate battery source.

- Learned the functions of the different receiver pins and their responses on the controller.

- Designed the connector from the servo to the spur.

What do you plan to accomplish on the project next week?

- Next week we plan to build our first two prototypes and test the wing mechanisms on Hawk 1 Model Sparrow and Model Falcon.

- We also will write the basic code for the wing flapping and the wing movements in order to make the prototypes.

- Fly the new prototypes.

- 14/7

6/14

Section 2: Team Report (To be done as a team. All team members can copy and

paste their collective report into this section)

Write about the progress your team has made on the project. How does this fit into the

overall goal of the summer?

We have developed code for remote and Bluetooth control, and the jittering problem has been reduced. Additionally, we have designs for wing testing and kite joints. What remains is determining the ideal wing design and flapping motion. Our code also adjusts wing positioning for turning and provides constant flapping.

What do you plan to accomplish on the project next week?

Printing and testing flapping to find an ideal wing shape and design. Prototype wing shape on a kite. Write code that adjusts angle while flapping simultaneously.

6/21

Section 2: Team Report (To be done as a team. All team members can copy and

paste their collective report into this section)

Write about the progress your team has made on the project. How does this fit into the

overall goal of the summer?

We developed what should be a polishedish v1 for our arduino program. It has different modes that you switch between by turning on and off the throttle. One mode is constant flapping one mode set position. We have 3 more directional inputs we can fill with other mechanisms like a rutter/nose control. We printing our kite mounts and built a wing prototype, but the servo had an extremely tough time trying to move that kind of weight. We burned up maybe 2 other motors with similar shenanigans.

What do you plan to accomplish on the project next week?

We need to get a wing design and motor configuration that moves. We spent a lot of time thinking about how to make a body that can withstand field conditions but never expected the electronics to crap out.

6/28

Section 2: Team Report (To be done as a team. All team members can copy and

paste their collective report into this section)

Write about the progress your team has made on the project. How does this fit into the

overall goal of the summer?

- We created two kite prototypes with different wing dimensions to determine which design would perform better. After testing them, we found that our prototypes were unsuccessful.

- We realized that the wingspan was not large enough to achieve proper flight, and the plastic film used for the wings was not ideal, lacking the necessary aerodynamic properties.

- We got new servo motors that can handle the weight of the wing from the end dowel. It can run for a couple minutes straight while only getting slightly hot. We learned that instead of the 0 - 180 standard or 1000-2000 standard, the servo takes 700-2300 except sike it actually takes 700-2294 because why not.

What do you plan to accomplish on the project next week?

- We plan to 3D print several attachment parts like the 4-way spar connectors. We will then use these attachments to make an improved kite prototype.

- We also plan to use a new fabric or plastic film that is more stable than our current kite fabric.

- Moreover, we are planning to use a two-servo design for each wing, as our research has shown that a single servo is insufficient to fully control the wing when flying with the wind.

- We need to test the practicality of mounting our electronics to the kite, especially since the new motors are heavier and we might need several.

- We plan to stablize the ends of Piyush’s design with both dowels and motors and run a field test.